- PURPOSE

  - The purpose of this document is to outline the Installation Qualification for the upgrade of our MasterControl Spark EQMS to Mastercontrol Cloud EQMS and migration of our documentation.

- SCOPE

  - The scope of this validation protocol will verify the test environments are ready for testing of the software and the new processes being developed within the software.

    - The two testing environment sites are titled Development and Test. Please refer to the reference section for the URLs for these sites.

  - The scope of this validation protocol will also verify that the production site is installed correctly and ready for use by Stimlabs.

    - Please refer to the reference section for the URL for the production site.

- BACKGROUND

  - Currently StimLabs is utilizing MasterControl Spark as a EQMS for control and retention of our documented processes. All of our quality processes such as, Training, CAPA’s, Complaints and NCR’s are controlled manually and stored on a secure StimLabs server.

  - StimLabs will be upgrading to MasterControl Cloud which is one of the most state-of-the-art EQMS software that MasterControl offers. In addition to the software upgrade, StimLabs will be improving upon the current Training, CAPA’s, Complaints and NCR’s by converting these manuals processes into electronic processes maintained and controlled within MasterControl Cloud.

- REFERENCES

  - Food and Drug Administration 21 CFR Part 1271

  - American Association for Tissue Banks Standards for Tissue Banking

  - Equipment Manual

  - FDA Guidance for Industry – Process Validation: General Principles and Practices

  - GHTF/SG3/N99-10:2004 Quality Management Systems – Process Validation Guidance

  - Process Validation Plan (PVP) VAP21-032-00 MasterControl Cloud Software Version 2021.4 Validation

  - FRM020-006 IQ Report Template Form

  - Zero Acceptance Number Sampling Plans 5th Edition

  - MasterControl IQ-0153 Rev 1 v2021.3

  - MasterControl IQ-0154 Rev 1 v2021.3

  - MasterControl IQ-0159 Rev 1 v2021.4

  - MasterControl Cloud Development Site URL: https://stimlabs.mastercontrol.com/stimlabsdev

  - MasterControl Cloud Test Site URL: https://stimlabs.mastercontrol.com/stimlabstest

  - MasterControl Cloud Production Site URL: https://stimlabs.mastercontrol.com/stimlabs

- DEFINITIONS

  - Acceptance Criteria:  Pre-determined requirements upon which pass/fail decisions are based.  Acceptance criteria are specific and measurable.

  - Critical to Quality:  Attribute of a part, assembly, sub-assembly, product or process that has direct and significant impact on its actual or perceived quality to the customer or end user.

  - Deviation:  The action of departing from an established method, procedure, or acceptance criteria.

  - Electronic Quality Management System (EQMS): A digitalized version of a Quality Management system that documents polices, process, procedures and other records to ensure consistent quality and customer satisfaction.

  - Installation Qualification (IQ):  Establishing by objective evidence that all key aspects of the process equipment and ancillary system installation adhere to the manufacturer’s approved specification(s).

  - Process Validation:  A mechanism to ensure that a process whose output is not fully verifiable by inspection and test is capable of consistently (repeatedly and reliably) producing a result or product that meets pre-determined requirements.  Process validation proves that a process is under control and is used to determine the process variables, acceptable limits for those variables, and to establish appropriate in-process controls.

  - Protocol:  A pre-approved and prospective document that states the requirements and procedures for conducting a validation.

  - Validation/Study Leader: The individual who has the responsibility and authority over the operation of the equipment or process being validated.

  - Verification:  Confirmation by examination with a provision of documented evidence that a specific requirement has been fulfilled.

- RESPONSIBILITIES

| Function | Name | Author Protocol | Review Protocol | Execute Protocols | Execute Testing |
| --- | --- | --- | --- | --- | --- |
| Validation/Study Leader | Justin Junnier | X | X | X | X |
| MwER/MR/HOQ/TBD | Melissa O’Connor/John Daniel |  | X |  |  |
| Operations Management | Michael Baird |  | X |  |  |
| Director of Quality | Stacy Harmon |  | X |  |  |
| Quality Management System Manager | Mario Sesma |  | X |  |  |
| Quality Engineering | Alex Waters/ Rob Frye/Tim Plowman |  | X | X | X |
| MasterControl | MasterControl Personnel | X |  | X | X |

- SAFETY CONSIDERATIONS

  - N/A. This is an IQ for IT infrastructure that hosts the MasterControl EQMS.

- EQUIPMENT

  - Software Description

    - Manufacturer: MasterControl

    - Version: 2021.3 Initial version at the start of this project

    - Version:2021.4 Current version being released

    - Model: Cloud

    - Location: Salt Lake City, UT

  - Software Parameters

    - MasterControl Cloud is an EQMS that will be utilized to house our Quality processes listed below:

      - Document control Process

      - Training Process

      - CAPA Process

      - Complaint Process

      - NCR Process

    - Controls for verification

      - C=Zero Sampling Plan using an AQL of 1.0

    - Connections and Utility Requirements

      - This software is cloud based and can be accessed anywhere there is a computer and with a web browser.

  - Test Equipment

    - N/A, no calibrated equipment will be used during this validation.

- MATERIALS

  - A standard computer

    - A web browser connected to the internet.

- TEST METHODS

  - MasterControl has created IQ protocols IQ-0153, IQ-0154 and IQ-0159. Please see appendix section for protocols/data collections sheets. Listed below are the test methods that will be performed in all IQ’s by MasterControl.

    - IQ-0153

      - Pre-test Data Collection

      - System Hardware and Software Configuration

      - SQL Database Installation

      - Execution Notes and test Evidence

    - IQ-0154

      - MasterControl Installation

      - Further Configurations after Installation

      - Initialization

      - System Test Qualification

      - Service and resource creation and connection

      - Execution Notes and Test Evidence

    - IQ-0159

      - MasterControl Update Installation

      - Execution Notes and Test Evidence

  - For additional verification, after MasterControl has successfully installed all three sites, Production, Test and Development during IQ-0153, IQ-0154 and IQ-1059, StimLabs will perform a C=Zero Sampling with an AQL: 1.0 to ensure all of documents that were migrated from the MasterControl Spark to MasterControl Cloud are present.

    - Sampling will occur on all three sites. Using random and unbiased sampling on all three sites there is the possibility the same document may be pulled within the sampled population across the three sites.

- PROCEDURE

  - MasterControl will perform IQ-0153, IQ-0154 and IQ-0159 protocols.

  - Mastercontrol will collect all data and record it within the data collections sheets written in IQ-1053, IQ-0154 and IQ-0159.

  - Once the migration from MasterControl Spark to Mastercontrol Cloud is complete Stimlabs will perform the following to verify MasterControl’s Installation of all three sites were installed correctly.

    - Confirm the correct software version was installed.

    - Perform C=Zero Sampling plan with an AQL: 1.0 to all 169 documents that were migrated over to each site.

      - Using an AQL of 1.0 with a lot size of 169 documents 20 samples with be randomly and unbiasedly pulled for verification.

      - When inspecting the documents verify the following:

        - Ensure the infocard is accessible.

        - Ensure both the source file and the published version are present within the infocard.

        - Ensure historical preservation of all the change controls are present within the infocard.

- LOT SIZE & SAMPLING PLAN

  - MasterControl IQ-0153, IQ-0154 and IQ-0159 will not have a sampling plan.

  - StimLabs IQ VAP21-032-01 will having a C=Zero sampling plan with an AQL of 1.0 for all three sites installed by MasterControls (Development, Test and Production).

      - Using an AQL of 1.0 with a lot size of 169 documents 20 samples with be randomly and unbiasedly pulled for verification.

- ACCEPTANCE CRITERIA

  - MasterControl IQ Protocols (IQ-0153, IQ-0154 and IQ-0159) must pass.

  - StimLabs IQ Protocol VAP21-032-01

    - Software version must match the IQ reports generated by MasterControl.

    - Zero failures must be identified during the C=Zero sampling of all three sites installed by MasterControl (Development, Test and Production).

- MATERIAL DISPOSITION

  - N/A, no product is used or produced as a result of this validation

- DOCUMENTATION REQUIREMENTS

  - Results for both Mastercontrol IQ protocols and Stimlab IQ protocol shall be summarized in an IQ report, FRM020-006.

  - Various Control Plans, including re-validation criteria shall be documented in the in the IQ report and, if applicable, a Final Validation Summary Report.

  - Raw data sheets shall be included in the appendix of the IQ Report and/or a reference to the location of the raw data shall be included in the IQ report.

  - Signed IQ Protocol Training forms will be attached to the IQ Report (in the Appendix), if needed.

- DEVIATIONS

  - Deviations to the IQ will be pre-approved using FRM020-012 Protocol Deviation Form and explained in the IQ report.

  - Copies of signed Protocol Deviation Forms will be attached to the IQ report (in the Appendix).

- PRE-REQUISITE STEPS

  - Approved Process Validation Plan (PVP) or justification for omission.

  - The IQ Protocol must be approved before the validation report can be completed.

  - Completed Operator Training, if needed.

- APPENDIX

  - VAP21-032-01 Blank data collection sheets

  - MasterControl IQ-0153 protocol with blank data collection sheets

  - MasterControl IQ-0154 protocol with blank data collection sheets

  - MasterControl IQ-0159 Validation Cloud Updated IQ v2021.4

- REVISION HISTORY

| Revision Number | Description of Change | Changed By |
| --- | --- | --- |
| 01 | Original Issue | Justin Junnier |
| 02 | Corrected URLs for each site in the reference section of this protocol. Added additional stakeholders to the responsibilities section. Lastly, added addition steps, within the document requirements section, including an IQ report instead of adding the results to the Final Validation Summary Report. | Justin Junnier |

APPENDIX – DATA COLLECTION SHEETS

STOP!  Read Instructions.

Instructions:

- Complete one data collection sheet.

- Verify the Pre-requisite criteria have been met on this data collection sheet prior to testing.  Note that the Pre-requisite criteria only need to be verified once for the validation.

- For attribute data: Circle “Pass” or “Fail” or write the words “Pass” or “Fail”

- For variable data: Record actual results in the units specified or add units if the units are not specified.

- Verification must include signature of the individual performing the step and the date performed.  Verification must be completed concurrently with performance.

- Follow Good Documentation Practice (GDP).

Pre-requisite Criteria (must be complete and verified prior to start of IQ activities):

| Pre-requisite | Complete (Circle One) | Verification Signature/Date |
| --- | --- | --- |
| Process Validation Plan is approved. | Yes / No |  |
| IQ Protocol is signed and approved. | Yes / No |  |
| Operator Training is complete and documented. | Yes / No |  |

Pre-Requisites Verified By (signature & date): _____________________________________________________________

Quality Reviewed By (signature & date): ______________________________________________________________

Section A – Software Verification

| Software Name | Software URL | Software Site & Version | Result | Verification Signature/Date |
| --- | --- | --- | --- | --- |
|  |  |  | Pass / Fail |  |
|  |  |  | Pass / Fail |  |
|  |  |  | Pass / Fail |  |

Section A Completed By (signature & date): ________________________________________________________________

Quality Reviewed By (signature & date): ______________________________________________________________

Section B – C=Zero Sampling Plan Results for Development Site

| Document number | Infocard and Docs Present | Historical Preservation Present | Result | Verification Signature/Date |
| --- | --- | --- | --- | --- |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |

Section B Completed By (signature & date): ________________________________________________________________

Quality Reviewed By (signature & date): ______________________________________________________________

Section C – C=Zero Sampling Plan Results for Test Site

| Document number | Infocard and Docs Present | Historical Preservation Present | Result | Verification Signature/Date |
| --- | --- | --- | --- | --- |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |

Section C Completed By (signature & date): ________________________________________________________________

Quality Reviewed By (signature & date): ______________________________________________________________

Section D – C=Zero Sampling Plan Results for Production Site

| Document number | Infocard and Docs Present | Historical Preservation Present | Result | Verification Signature/Date |
| --- | --- | --- | --- | --- |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |
|  | Yes / No | Yes / No | Pass / Fail |  |

Section D Completed By (signature & date): ________________________________________________________________

Quality Reviewed By (signature & date): ______________________________________________________________